## Slide 1: Scrumming
A Comparison: Agile vs Waterfall development
CS-250
By: Tommy Reid
02-23-2025

## Slide 2: Introduction Agile & Waterfall
Purpose: Comparing Agile with the Waterfall development methodology.
  Defining Agile and Waterfall methodology
  Roles and responsibilities
  Different phase descriptions
  How/When to decide which approach to take

## Slide 3: What is Agile?
Agile is an iterative and incremental methodology for software development that prioritizes customer collaboration, flexibility, and fast delivery. Scrum is one of the most popular Agile frameworks that organizes work into sprints with regular feedback loops to improve productivity.
Key Feats
Iterative Process: Work is done in small portions called "sprints" that last from 1-4 weeks.
Collaboration: Emphasizes team collaboration and meetings like Daily Standups, Sprint Reviews, and Retrospectives.
Flexibility: Adjusts based on feedback and changing requirements, very adaptable in dynamic environments.
Source: Schwaber, K., & Beedle, M. (2002). Agile Software Development with Scrum. Prentice Hall.

## Slide 4: Roles & Responsibilities
Product Owner:
Represents the customer, defines the product backlog, prioritizes features based on value. Ensures that the team is delivering value that aligns with business goals.
Scrum Master:
Facilitates the Scrum process, removes obstacles, and ensures adherence to Agile practices. Supports the team by helping remove roadblocks and fostering a productive environment.
Development Team:
Cross-functional members who do the actual work—designing, coding, testing, etc. Provides the technical expertise and builds the product.
Stakeholders (i.e. users, customers):
Provide feedback and requirements. Helps guide the team in the right direction through feedback.
Source: Schwaber, K. (2004). Agile Project Management with Scrum. Microsoft Press.

## Slide 5: Agile Phases SDLC (Software Development Lifecycle)
Planning
Sprint Planning:
The team and Product Owner agree on the sprint goals and backlog items. Establishes a clear direction for the sprint.
Sprint
Sprint Execution:
Developers work on tasks in the sprint backlog. Actual development, testing, and integration of features.
Scrum
Daily Scrum:
Daily 15-minute meeting to discuss progress, obstacles, and goals. Keeps the team aligned and identifies blockers early.
Sprint
Sprint Review:
Team demonstrates the work done to the stakeholders. Ensures the product is on track with the user’s needs and expectations.
Sprint
Sprint Retrospective:
Reflecting on the sprint to improve processes for the next sprint. Continuous improvement of the team's processes and product quality.

## Slide 6: What’s the Waterfall Method?
A sequential, non-iterative process in which each phase must be completed before the next begins.
Process Flow: Requirements gathering → Design → Development → Testing → Deployment → Maintenance.
Key Traits: Predictable timeline, detailed documentation, rigid scope.
  Ex: Very little ability to change and adapt in Waterfall depending on phase. In Agile, issues can be identified and resolved continuously throughout the sprint.
Source: Boehm, B. W. (1988). A Spiral Model of Software Development and Enhancement. ACM SIGSOFT Software Engineering Notes.

## Slide 7: Agile or Waterfall? How to choose?
Nature of the Project:
  Agile: Best for projects that are expected to evolve, where requirements are likely to change, or when customer feedback is crucial.
  Waterfall: Works well for projects with fixed, well-defined requirements and predictable timelines (e.g., regulatory compliance software).
Team Dynamics:
  Agile: Better suited for cross-functional teams that can work collaboratively.
  Waterfall: Suited for more traditional, siloed teams.
Risk and Uncertainty:
  Agile: Less risky, as iterations allow early issue detection.
  Waterfall: Higher risk if something goes wrong late in the process, as changes are difficult to implement after the design phase.
Source: Highsmith, J. (2002). Agile Software Development Ecosystems. Addison-Wesley.

## Slide 8: Conclusion
Agile Approach: Flexible, iterative, and customer-focused, Agile is ideal for fast-paced, dynamic environments.
Waterfall Approach: Predictable and structured, Waterfall is better suited for projects with clear, unchanging requirements.
The decision depends on your project needs, risk tolerance, and team capabilities.

## Slide 9: Sources
Schwaber, K. (2004). Agile Project Management with Scrum. Microsoft Press.
Boehm, B. W. (1988). A Spiral Model of Software Development and Enhancement. ACM SIGSOFT Software Engineering Notes.
Highsmith, J. (2002). Agile Software Development Ecosystems. Addison-Wesley.